Bi-Weekly Status Report

Kenyon Bunker

CSE 490

05/11/2022

Project Title: ANDX Ticketing System

Score: 40 pts

# Overall Status

I feel we are on track. SRS is almost updated. Will be by Friday.

Project Delivery Items:

1. Read all of SRS
2. Setup development environment for front end.
3. Sprint Item:

# Summary of Project tasking

## Meeting attended and minutes

### Team Meeting on 5/6

* Read SRS
* Create 2 stories
* Work on one persona
* Setup dev environment

### Class Meeting 5/9/2022

* SRS needs to be completed this week.
* Received training on how we will be using Trello.
* Update on meeting times: 3pm meetings on Friday (We will meet as a class, then team leads can split into groups).

## Training notes

* Worked with Aaron to get dev environment setup:
* To setup the GitHub for blitz-tix:
* Replicate the repository, specifically the blitz-tix-node
* Open Visual Studio Code
* In the terminal window:
* run npm install
* react install
* and then the npm start works
* More details here:
* Front-end: https://github.com/ANDX-Entertainment/Blitz-Tix-Node/tree/main/blitz-tix#readme
* I also learned that GitHub for this project does not like OneDrive so it needs to be outside a folder that OneDrive controls.

## Stories assigned

N/A Not started

## Project artifacts and notes identified in project tasking

Fix: 2.2.2 Register for Event -> fix the html pages: add Seating preferences confirmation screen

# Include a self-evaluation of the rubric for the project development’s rubric

## Number of Hours

Number of Hours worked this week (expectation: 7-9 hours): 14

Total Number of Hours this semester (anticipated 120/semester): 28

## Accomplishments (since last status report), include completed stories.

Number of Story Points completed: N/A Not started

Number of Stories completed: 1

Personal Velocity (Points/Stories): N/A not started

Project Velocity (Teams Points/Teams Stories): N/A not started

Earned Value (Actual Points/Hour - Estimated Points/Hour): N/A not started

## Performance

Last Week’s Performance Average (Actual Total Points/ Total Hours): N/A

This Week’s Performance (Actual Points/Hours): 14

Challenges encountered and resolutions found (since the last status report): N/A

Plans/Goals/Tasking for the coming week/sprint. No tasking started yet.

Include stories that are currently assigned to you and when you plan on finishing them. N/A

Include stories that you plan to work on next sprint. N/A

Include reflection goals and status. N/A

Follow-up/Reporting: N/A

Describe who will help you follow through with your goals? N/A

Other comments.